1. List down any 5 differences between Traditional and Modern project
management methodologies
Ans:
TRADITIONAL PM METHODOLOGIES	MODERN PM METHODOLOGIES
Predicitive	Adaptive
A series of consecutive stages or sequence of steps(Linear)	This methodology does not have a linear sequence
Heavy documentation	Low documentation
Process oriented	People oriented
This methodology has more emphasis on processes, tools, contracts and plans	This methodology has more emphasis on people, interaction, working software, customer collaboration, and change

2. How to choose which Project Management Methodology that the project should adapt and why?
Ans: There are major factors affecting methodology decision and selecting which is suitable for various conditions. They are
i, Project Size
ii,People Factor
iii,Risk Factor

Project Size: The key elements of project size are project budget, duration and project team organization. The larger the team or if the budget required is high, the bigger the project is. This results in gathering more requirements, requiring more people and more coordination. Heavyweight methodologies support this by providing plans, documentation and processes for better communication and coordination across large groups

If the project team is small and if the project duration or time limit is short, then moden agile project management methodologies are more apt.

People Factor: The skill level of the human resources available is one of the key factors in deciding which methodology to undertake. Agile methodologies reqire skilled and experienced employees. If the customer also wants to get involved in the process, then agile methodologies are best as customers can view the progress and results in higher commitiment.

The culture of the organization also plays a great role. If the organization is solid and if it is not adaptible to changes then traditional approach would be the best.

Risk Factors: The risk involved in the development of a software process are project criticality and responding to change.
Agile methods are used in applications that can be built quickly and do not require extensive quality assurance.
Critical, reliable, and safesystems are more suited to a traditional methodology.

If a project is critical, all requirements must be well defined before the development of the software.
Poor definition would result in more damage fromundetected defects.

Practices defined in agile methods allow for better handling the changes, such as constant feedback from customer and short iterative development.

3. When do you decide if the Project has to be done in Sprints and provide an example
Ans: The project has to be done in sprints when pereodic completion percentage has to reported or presented to the clients. Sprints are employed in projects where delays of any sort cannot be tolerated. In these projects, the customer involvement and commitiment is high as they frequently ask about the updates on the project. The sprint is employed for faster completion and pereodc review for the clients.

Example: The sprint is suitable for projects that are in the development of fast-moving products or markets, such as web-based products like banking products which requires changes immediately and where delays cannot be tolerated. When the banking applications requires to change the forex rates etc.